## Slide 1: MANAGE AND MONITOR INNOVAtIVE TOURISM PROGRAMS AND PROJECTS
D2.TGA.CL6.03 D2.TRM.CL9.10
Notes: Trainer welcomes students to class and introduces them to this unit.

## Slide 2: Subject elements
This unit comprises three elements:
Plan the administration of the innovative tourism program/project
Coordinate the administration of the innovative tourism program/project
Finalise the innovative tourism program/project
Notes: Trainer advises this Unit comprises three Elements, as listed on the slide explaining:
• Each Element comprises a number of Performance Criteria which will be identified throughout the class and explained in detail
• Trainees can obtain more detail from their Trainee Manual
• At times the course presents advice and information about various protocols but where their workplace requirements differ to what is presented, the workplace practices and standards, as well as policies and procedures must be observed.

## Slide 3: Assessment
Assessment for this unit may include:
Oral questions
Written questions
Work projects
Workplace observation of practical skills
Practical exercises
Formal report from supervisor
Notes: Trainer advises that assessment for this Unit may take several forms all of which are aimed at verifying they have achieved competency for the Unit as required.
Trainer indicates the methods of assessment that will be applied to them for this Unit.

## Slide 4
Element 1:
Plan the administration of the innovative tourism program/project
Notes: Introduce topic.
Class Activity – General Discussion
Ask general questions:
What tourism projects or program do you know of?
What activities do they involve?
What planning would need to take place?

## Slide 5: Plan the administration of the innovative tourism program/project
Performance Criteria for this Element are:
Confirm the program/project
Identify factors affecting timelines for implementation
Develop program/project plans
Link budget to key outcomes
Identify monitoring and reporting arrangements
Allocate resources
Notes: Trainer identifies the Performance Criteria for this Element, as listed on the slide.

## Slide 6: Plan the administration of the innovative tourism program/project
Performance Criteria for this Element are:
Integrate program/plan with other initiatives
Confirm agreements with service providers
Develop contingency plans
Develop teams to support program/project implementation
Select program/project management tools
Notes: Trainer identifies the Performance Criteria for this Element, as listed on the slide.

## Slide 7: Projects and programs
Definition of terms innovative, project and program
What do these terms mean?
Innovative
Project
Program
Notes: Class Activity – Discussion
Ask general questions:
Discuss the questions in the slide

## Slide 8: Projects and programs
Definition of innovative
The term innovative is defined as:
(of a product, idea, etc.) featuring new methods; advanced and original. "innovative designs"
(of a person) introducing new ideas; original and creative in thinking
Notes: Class Activity – Discussion
Ask general questions:
What ‘innovative’ tourism activities do you know of?
What makes them innovative?

## Slide 9: Projects and programs
Definition of project
The term project is defined as:
'an individual or collaborative enterprise that is carefully planned and designed to achieve a particular aim'
Notes: Class Activity – Discussion
Ask general questions:
What is a project?
What are examples of tourism projects?

## Slide 10: Projects and programs
Definition of program
The term program is defined as:
'a planned series of future events, activities, items, or performances'
Notes: Class Activity – Discussion
Ask general questions:
What is a program?
What are examples of tourism programs?
How do projects differ from programs?

## Slide 11: Projects and programs
Aspects of project or program to confirm
The aspects of a project or program to clarify includes:
Type of program
Objectives
Key initiatives
Notes: Class Activity – Discussion
Ask general questions:
Why are these aspects important to know?
How can you identify them?
What other aspects would you like to know?

## Slide 12: Projects and programs
Identify types of tourism project or program
Development of towns, locations and attractions to support tourism
Development of tourism infrastructure - including transportation, roads, airports, electricity, water etc
Creating new tourism-related businesses - including accommodation, shops, entertainment
Development of tourism related education and training
Developing tourism infrastructure
Promoting tourism for the country or region
Notes: Class Activity – Discussion
Discuss these types of projects/programs.

## Slide 13: Projects and programs
Identify types of tourism project or program
Preserving, rehabilitating or expanding tourism attractions
Development of eco-tourism initiatives
Conservation of local community wildlife
Development of local conservation projects
Development of sustainability projects
Developing tourism policies and procedures
Developing tourism activities and events
Notes: Class Activity – Discussion
Discuss these types of projects/programs

## Slide 14: Projects and programs
Identify types of tourism project or program
Conducting tourism research projects
Conducting environmental assessments
Developing local communities
Developing awareness of local community issues
Conduct fundraising campaigns
COMPLETE ACTIVITY 1
Notes: Class Activity – Discussion & Activity
Discuss these types of projects/programs
Complete Activity 1

## Slide 15: Projects and programs
Identify reasons for possible tourism projects or programs
Changes in customer expectations
Substandard products
Marketing
Opportunity / commercial potential
Changes in local and global economic conditions
Strategic directions of local communities or individual tourism organisation
Inability to service current demand
Notes: Class Activity – Discussion
Discuss these reasons.
Identify the nature of projects or programs designed to satisfy these reasons

## Slide 16: Projects and programs
Identify reasons for possible tourism projects or programs
Inappropriate operating practices for the current market place and visitors
Visitor expectation levels below acceptable levels
Visible destruction of local environment and habitat resulting from tourism operations
Increase in conflict within local community resulting from increased tourism activity
Lack of resources for service delivery
Notes: Class Activity – Discussion
Discuss these reasons.
Identify the nature of projects or programs designed to satisfy these reasons

## Slide 17: Projects and programs
Methods to identify and clarify possible objectives
Talking to local business owners and senior management
Identifying the specific tourism goals and objectives of local communities
Speaking to a broad cross-section of those affected by tourism within the local community
Understanding the changes in demand for local services and facilities
Notes: Class Activity – Discussion
What information can you gather from these methods?
What other methods can you use?

## Slide 18: Establish project objectives
Establish project or program objectives
One of the initial aspects in planning innovative tourism projects or programs is to identify objectives you wish to achieve
The objectives are the goals or targets to work towards and once defined, enable the planning of projects or programs to achieve them
Notes: Class Activity – Discussion
Ask general questions:
What are examples of objectives?
Who sets them?

## Slide 19: Establish project objectives
Factors impacting on project objectives
Results of consultations with the community
Input made by relevant stakeholder groups
Identified opportunities and threats as revealed by the research which has been undertaken
Government policies, initiatives and over-arching plans and strategies
Economic imperatives
Local government or in-country plans
Need to care for the local environment
Action being taken in relation to tourism activities/initiatives by other similar communities
Notes: Class Activity – Discussion
Ask general questions:
What other factors may impact on objectives for projects?

## Slide 20: Establish project objectives
Develop SMART objectives
Specific
Measurable
Accurate
Realistic
Trackable
Notes: Class Activity – Discussion
Ask general questions:
What are SMART objectives important?
What are examples of SMART objectives?

## Slide 21: Establish project objectives
Types of objectives of tourism projects or programs
What are types of objectives that may exist for tourism projects and programs in your region?
COMPLETE ACTIVITY 2
Notes: Class Activity – Discussion & Activity
Discuss the different types of objectives that may exist
Refer to TM Page 18 for examples
Complete Activity 2

## Slide 22: Factors impacting project implementation
Identify factors affecting timelines for project implementation
There are many factors that may affect the planning, implementation and timelines for the introduction of various tourism projects and plans.
What are examples of factors?
Notes: Class Activity – Questions
Discuss questions in the slide

## Slide 23: Factors impacting project implementation
Identify factors affecting timelines for project implementation
Economic factors
Environmental factors
Technological factors
Political factors
Social factors
Legal factors
Notes: Class Activity – Questions
Identify the elements within each of these factors that will impact on projects being implemented.

## Slide 24: Factors impacting project implementation
Identify factors affecting timelines for project implementation
Competitive factors
Contractual obligations
Integration with other programs and projects
Advertised timelines for availability or implementation
Weather and seasonality factors
Notes: Class Activity – Questions
Identify the elements within each of these factors that will impact on projects being implemented.

## Slide 25: Factors impacting project implementation
Common conflict factors
Competition for local government resources
Conflicting opinions about tourism development options
Perceived threat to local amenity by high visitor numbers
Conflicting opinions regarding local government levies for tourism
Notes: Class Activity – Questions
What are the reasons for these conflict factors?
How can they be overcome to ensure implementation of projects takes place?
Trainer to provide examples

## Slide 26: Factors impacting project implementation
Common conflict factors
Conflict between environmental and business groups
Misunderstanding regarding the relative benefits and disadvantages of tourism to the host community
Misinterpretation and misunderstanding of the effects of tourism on other host communities
COMPLETE ACTIVITY 3
Notes: Class Activity – Questions & Activity
What are the reasons for these conflict factors?
How can they be overcome to ensure implementation of projects takes place?
Trainer to provide examples
Complete Activity 3

## Slide 27: Factors impacting project implementation
Identify feasibility for new projects and programs
Criteria may relate to:
Achievement of established objectives
Availability of resources and equipment
Code of ethics
Cost effectiveness
Fulfilment of purpose
Impact to organisation
Notes: Class Activity – Questions
What are other examples of feasibility?
How do these points impact projects from commencing?

## Slide 28: Factors impacting project implementation
Identify feasibility for new projects and programs
Innovativeness of ideas or concepts
Level of risk
Level of skill, and understanding required for implementation
Potential benefits
Suitability for target clients
Technical feasibility
Time needed to realise concept
Notes: Class Activity – Questions
What are other examples of feasibility?
How do these points impact projects from commencing?

## Slide 29: Develop program/project plans
Develop project plans
Project/program plans focus on:
The end result and what needs to be done to get there
How it is to be done
Notes: Class Activity – Questions
What are planning steps to be undertaken?

## Slide 30: Develop program/project plans
Importance of developing tourism projects and program plans
Identifies all activities in a logical and sequential order
Provides a clear outline of the project activities
Provides a constant reference point
Facilitates the sharing of the plan
Forces all or more planning considerations to be undertaken
Allows for informed feedback in relation to the plan
Notes: Class Activity – Questions
What are planning steps to be undertaken?

## Slide 31: Develop program/project plans
Activities associated with developing project and program plans
Identifying relevant acquisition strategies for materials, information and resources
Developing a specific budget and financial management strategy
Developing communication and contract management plans
Generating details cost estimates
Preparing evaluation criteria for program/project progress and completion
Determining final expected outcomes and measurable benefits
Notes: Class Activity – Questions
Discuss these activities
What tasks are associated with each of these activities?

## Slide 32: Develop program/project plans
Activities associated with developing project and program plans
Developing intellectual property strategies
Determining milestones
Clarifying objectives and purpose
Defining deliverables and criteria for evaluating acceptance of same
Developing a human resource plan
Developing performance indicators
Describing project control mechanisms
Notes: Class Activity – Questions
Discuss these activities
What tasks are associated with each of these activities?

## Slide 33: Develop program/project plans
Activities associated with developing project and program plans
Developing implementation and governance strategy
Defining quality assurance and quality control strategies
Identifying resource requirements
Developing risk management protocols
Defining relevant roles and responsibilities for those involved
Deciding schedules and timelines
Notes: Class Activity – Questions
Discuss these activities
What tasks are associated with each of these activities?

## Slide 34: Develop program/project plans
Activities associated with developing project and program plans
Defining tasks and activities
Coordinating staff
Preparing program/project-specific documentation
Processing income and payments relating to the program/project
Planning general and specific project activities
Planning administrative tasks
Notes: Class Activity – Questions
Discuss these activities
What tasks are associated with each of these activities?

## Slide 35: Develop program/project plans
Contents of the project / program plan
Identification of the type of the project/plan
A summary of the purpose of the plan
Explanation for the need for the project / program
Identification of objectives to be achieved
Breakdown of long-term and short term goals
Service performance measures and metrics
Key Performance Indicators
Notes: Class Activity – Review a project plan
Review a project plan

## Slide 36: Develop program/project plans
Contents of the project / program plan
Identification of key stakeholders
Key roles and responsibilities
Overall schedule of proposed activities against a timeline
Detail of activities to be conducted
Workflow processes and standard operating procedures for implementation
Notes: Class Activity – Review a project plan
Review a project plan

## Slide 37: Develop program/project plans
Contents of the project / program plan
Budget and resources required to implement plan
Potential risks and mitigating actions to manage the risks
Contingency plans
Reporting plans
Timelines for completion
COMPLETE ACTIVITY 4
Notes: Class Activity – Review a project plan & Activity
Review a project plan
Complete Activity 4

## Slide 38: Link budget to key outcomes
Importance of budgets
One of the tools that assists project managers to plan and monitor finances associated with programs is a good budgeting system.
The product of this system is a document called a budget.
What is a budget?
How are they beneficial?
How are they created?
Notes: Discussion
Discuss the questions in the slide.

## Slide 39: Link budget to key outcomes
Link budget to key objectives
This should include:
Prioritising outcomes
Ensuring accountability and transparency
Ensuring all resource types are involved as required, such as human, physical and financial
Developing explanatory notes to supplement the allocation of resources
Notes: Discussion
Discuss the importance of these points

## Slide 40: Link budget to key outcomes
Types of budgets
Sales budgets
Labour budgets
Material budgets
Inventory budget
Overhead budgets
Capital Expenditure budgets
Budgeted Financial Performance Statement
Cash budgets
Budgeted Statement of Financial Position
Notes: Discussion & Review examples of budgets
What is the purpose of each of these budgets?
What information is included within these budgets?
Trainer to show examples of each of these budgets

## Slide 41: Link budget to key outcomes
Key requirements for budgets
When preparing budgets it is important to identify:
The time frame or period to which the budget applies
The budget line items to be included, including what is contained in each budget line items
What departments of areas of responsibility individual budget line items will be grouped towards
Budget line codes
Notes: Discussion
What are other considerations?

## Slide 42: Determine project revenue
Considerations when estimating project revenue
Aims of the project or program
Competition
Economy
History
Industry trends
Other similar projects or programs
Sales targets
Key Performance Indicators
Seasonality
Notes: Discussion
What are other considerations when determining revenue for projects?

## Slide 43: Determine project expenditure
Considerations when estimating project expenses
Materials
Employees
Equipment
Contracted labour
Compensation
Products
Rent
Advertising
Insurance
Office expenses
Maintenance
Capital expenditures
Notes: Discussion
What are other examples of project expenses?

## Slide 44: Determine project expenditure
Activities in estimating project expenses
The activities involved in estimating costs can include:
Identifying each possible cost
Calculating projected volumes or items required
Factoring contingency costs
Obtaining quotations, price lists and catalogues from potential suppliers
Negotiating prices with suppliers
Notes: Discussion
What are other examples of project expenses?

## Slide 45: Determine budget controls
Budget controls
What are budget controls you can implement to control:
Revenue?
Expenses?
Notes: Discussion
Answer questions in the slide
Refer to TM Pages 40-41 for examples

## Slide 46: Determine budget controls
Monitor budgets
Why is it important to monitor budgets?
How can you monitor budgets?
What aspects of a budget would be your focus?
COMPLETE ACTIVITY 5
Notes: Discussion & Activity
Answer questions in the slide
Complete Activity 5

## Slide 47: Establish monitoring arrangements
Importance of monitoring projects and programs
All project activities must be monitored to find out:
If they reflect the project objectives
What is being done correctly
Are in line with time and budget requirements
What needs improvement, by identifying causes and remedy
Notes: Discussion
What is the importance of monitoring projects or programs?

## Slide 48: Establish monitoring arrangements
Establish monitoring and reporting arrangements
Whilst each project is unique, common monitoring and reporting arrangements may include:
Financial management arrangements
Record keeping
Reporting framework and schedule, including team reports
Project management software and other tools, such as Gantt and bar charts
Program Evaluation and Review Technique (PERT)
Notes: Discussion
Discuss the different types of monitoring tools

## Slide 49: Establish monitoring arrangements
Establish monitoring and reporting arrangements
Critical Path Method
Cost schedule control system
Spreadsheets
Charts including project control chart, control point chart
Milestone chart and budget control chart
Defining report requirements
COMPLETE ACTIVITIES 6&7
Notes: Discussion & Activities
Discuss the different types of monitoring tools
Complete Activities 6 & 7

## Slide 50: Establish monitoring arrangements
Importance of monitoring projects and programs
Why is it important to identify monitoring criteria?
What are the aims of monitoring project activities?
What areas of a project can you evaluate?
COMPLETE ACTIVITY 8
Notes: Discussion & Activity
Discuss the questions in the slide
Refer to TM Pages 46-47 for examples
Complete Activity 8

## Slide 51: Establish reporting arrangements
Decision to be taken about reports
The types of reports to be prepared
What information is to be included in reports
Who is to prepare reports
The frequency with which reports are to be generated and disseminated
The distribution list of who will receive these reports
The method that will be use to disseminate the reports
COMPLETE ACTIVITY 9
Notes: Discussion & Activity
What types of reports need to be prepared?
Complete Activity 9

## Slide 52: Allocate project resources
Importance of identifying capabilities and resources
The key aspects of achieving project or program success is through the use of capabilities and resources.
Whilst it is important to review the 'end results' as identified in previous sections, it is important to identify the capabilities and resources used in successfully undertaking projects or programs.
What are capabilities?
What are resources?
Notes: Class Activity – Questions
Answer questions in the slide.

## Slide 53: Allocate project resources
Activities associated with allocating resources
Establishing budgets
Establishing scopes of authority and discretionary powers relating to resources
Defining systems and procedures to guide the use and application of resources
Prioritising operational activities
Scheduling tasks and the overall workload for the program/project
Breaking tasks into sub-tasks
Notes: Class Activity – Discussion
Discuss these activities
What tasks are associated with each of these activities?

## Slide 54: Allocate project resources
Activities associated with allocating resources
Arranging tasks into groups, where applicable
Facilitating team involvement in task and resources allocations
Allocating responsibilities to align with resources provided
Delegating tasks
Imposing constraints and limitations on resource availability and usage
Establishing line/chain of command protocols
Notes: Class Activity – Discussion
Discuss these activities
What tasks are associated with each of these activities?

## Slide 55: Allocate project resources
Types of capabilities
Products and or services
Capacity to produce goods or services
Equipment capacity
Skill level of staff, management and owners
Hours of operation
Communication capabilities
Location/position of the agency
E-business capacity
Need for specialist assistance in certain areas
Maintaining a competitive advantage
Notes: Class Activity – Questions
Discuss these capabilities

## Slide 56: Types of project resources
Physical resources
These types of resources are essential in performing basic operational activities.
They include:
Equipment
Raw materials
Stock
Technology
Location
Notes: Class Activity – Questions
Provide examples for each type of resource.

## Slide 57: Types of project resources
Financial resources
Types of financial resources include:
Cash
Stock
Equity
Loans
Notes: Class Activity – Questions
Provide examples for each type of resource.

## Slide 58: Types of project resources
Human resources
Human resources include:
Physical number of staff
Staff expertise
Skills
Knowledge
Notes: Class Activity – Questions
Provide examples for each type of resource.

## Slide 59: Types of project resources
Intangible resources
Whilst these are not ‘seen’ they are certainly important in the service industry.
Reputation
Good will
Image
Brand
Notes: Class Activity – Questions
Provide examples for each type of resource.

## Slide 60: Factors affecting project resources
Internal factors
Nature of the project or program
Project activities
Directions the business wishes to take
Target markets
Service levels and standards
Services and products provided
Equipment used
Notes: Class Activity – Questions
How do these factors affect resources?

## Slide 61: Factors affecting project resources
Internal factors
The existing reputation and image of the business
Budget
Existing resources
Volume of customers
Promises made
Notes: Class Activity – Questions
How do these factors affect resources?

## Slide 62: Factors affecting project resources
External factors
The external business environment
Customer expectations
Emerging trends
Changes in legislation and technology
Availability of resources
COMPLETE ACTIVITY 10
Notes: Class Activity – Questions & Activity
How do these factors affect resources?
Complete Activity 10

## Slide 63: Factors affecting project resources
Utilising community resources
As well as gathering and using resources from within the organisation itself, there may be a range of resources within the local community that may also be used to undertake project activities.
What are the benefits of using local community resources?
What are types of local community resources?
How can you identify local community resources?
Notes: Class Activity – Questions
Discuss the questions in the slide

## Slide 64: Factors affecting project resources
Identify tourism infrastructure inventory and tourism carrying capacity
An audit and assessment of the existing tourism infrastructure and carrying capacity allows an organisation to understand the extent which not only the project can be implemented but also the extent in which public resources can be obtained or used.
What is ‘infrastructure inventory’?
What are examples of local infrastructure?
COMPLETE ACTIVITY 11
Notes: Class Activity – Questions & Activity
Discuss the questions in the slide
Complete Activity 11

## Slide 65: Integrate program/plan with other initiatives
Importance of integrating all business initiatives
Whilst it is important to plan each project or program as a separate entity, it is still vital to remember that a tourism organisation will be conducting other activities simultaneously.
These activities include, but not limited to:
Normal operational activities
Marketing
Special promotions
Events
Training and development initiatives
Refurbishments or upgrading of resources
Other programs or projects
Notes: Discussion
How can you integrate projects with other business activities?

## Slide 66: Integrate program/plan with other initiatives
Types of integrating considerations
Whilst the types of integration activities will depend on the complexity, size and nature of activities to be integrated, considerations include:
Capitalising on economies of scale
Utilising staff with complimentary skills, knowledge and experience in associated areas and disciplines
Minimising unnecessary duplication
Centralising operations to facilitate control and minimise expenditure
COMPLETE ACTIVITY 12
Notes: Discussion & Activity
How can you accommodate these considerations?
Complete Activity 12

## Slide 67: Obtain project approvals and agreements
Importance of obtaining approvals and agreements
Given that most innovative projects or programs will involve many activities, using much needed resources, provided by a range of internal and external suppliers, it is important that all necessary approvals and agreements confirmed with all necessary stakeholders.
Why is this important?
Notes: Discussion
Discuss the question in the slide.

## Slide 68: Obtain project approvals
Obtaining approvals
What approvals are needed?
Who needs to give the approval?
What methods can be used to get the approval?
What funding approval needs to be sought?
When is local community approval required?
What feedback should be gathered by stakeholders when gaining approval?
COMPLETE ACTIVITY 13
Notes: Discussion & Activity
Discuss the questions in the slide.
Complete Activity 13

## Slide 69: Joint ventures and strategic alliances
Explore the potential for joint ventures and strategic alliances.
Where new projects or programs incorporate activities or initiatives that are outside the normal business stream, there may an opportunity for your business to form a joint venture or strategic alliance with another organisation
COMPLETE ACTIVITY 14
Notes: Questions and Activity
Identify different types of successful ventures or strategic alliances between companies when conducting projects.
Complete Activity 14

## Slide 70: Obtain project agreements
Confirming agreements with service suppliers
Agreements with service providers may include:
Legally contracted arrangements
Word-of-mouth agreements
Previous services provided by suppliers
Negotiating changes to existing arrangements
Clarifying issues
Establishing operational protocols to guide/control the integration of service providers into the program/project
COMPLETE ACTIVITY 15
Notes: Discussion & Activity
What service providers could you use?
What terms and conditions would need to be confirmed?
Complete Activity 15

## Slide 71: Develop project contingency plans
Importance of contingency plans
Contingency plans need to be prepared for all possible risk situations that may occur during the implementation of projects or programs.
What is the purpose of a contingency plan?
What information is contained within a contingency plan?
Notes: Discuss
Discuss question in the slide.

## Slide 72: Develop project contingency plans
Importance of planning for unforeseen events
To provide direction in the event of negative situations
To mitigate negative outcomes
To allow the project to continue, resume or recover normal business
Because things do not always go as planned
To address ‘due diligence’ requirements
To protect the ongoing viability of the project
To optimise project performance
To provide you with a sense of security
Notes: Discuss
Discuss importance of these points

## Slide 73: Develop project contingency plans
Contingency plans for ‘positive’ and ‘negative’ situations
Contingency plans can be developed to address:
Positive situations
Negative situations
Notes: Discuss
What are examples of both?
What contingencies can you put into place for both?

## Slide 74: Develop project contingency plans
Contingency plan activities
Identifying situations that may require contingency management plans, including:
Operational issues
Time-related issues
Changed marketplace conditions
Obtaining stakeholder agreement
Identifying trigger points for implementation
Developing contingency management structure, composition and policies
Writing and approving draft contingency management plans
Notes: Discuss
What tasks are associated with these activities?

## Slide 75: Develop project contingency plans
Common contingencies to be addressed
Unsuccessful activities
Substandard work performed by contractors
Inability of service providers to provide products and services
Terrorism
Economic collapse
Faults and malfunctions occur with significant organisational equipment and systems
Adverse weather conditions
Notes: Discuss
What are examples of each?

## Slide 76: Develop project contingency plans
Common contingencies to be addressed
Changes to bookings
Labour disputes
Funding shortfalls
Data loss
Loss of a major client
Power failure
Loss or absence of key staff
Death of customer
Notes: Discuss
What are examples of each?

## Slide 77: Develop project contingency plans
Contents of a contingency plan
Title of the plan
Actions to take
Conditions and circumstances for action
Responsibilities for actions
Timelines
Resources
Parameters
Intended results
COMPLETE ACTIVITY 16
Notes: Discuss & Activity
What are examples of each section of a contingency plan?
Refer to TM Pages 68-70 for examples
Complete Activity 16

## Slide 78: Develop teams to support project
Once all the plans have been identified for proposed projects or programs, it is now time to identify:
The structure of the different roles required to successfully implement all initiatives and
Possible learning and development to get personnel equipped to undertake their roles
Notes: Discuss
What are these activities important?
What tasks are involved in these activities?

## Slide 79: Develop teams to support project
Identify team structure for projects / programs
Structure of the team
Possible positions and titles
Lines of authority, responsibility and communication
Key responsibilities and tasks for each position
Size of teams for each position
Selecting appropriate persons by matching team skills to the identified program/project needs, objectives, purpose or outcomes
COMPLETE ACTIVITY 17
Notes: Discuss & Activity
What tasks are involved in these activities?
Complete Activity 17

## Slide 80: Develop teams to support project
Develop project/program team
The process of implementing training and development for a project team may involve:
Analyse training needs through gap analysis on project specifications and available capabilities
Establish training needs for project team
Organise learning for individuals or in groups
Monitor learning roadmap to ensure adherence to plan
Notes: Discuss
What tasks are involved in these activities?

## Slide 81: Develop teams to support project
Identify learning and development opportunities
All learning activities should, therefore be selected to ensure they:
Appropriate to the identified project and learning objectives
Appropriate, suitable and acceptable to the preferred learning style of participants
Appropriate to the equipment and resources available to support the activity
Notes: Discuss
What tasks are involved in these activities?

## Slide 82: Develop teams to support project
Types of learning and development opportunities
What types of learning and development opportunities can be used to develop teams?
COMPLETE ACTIVITY 18
Notes: Discuss & Activity
Discuss question in the slide
Complete Activity 18

## Slide 83
Element 2:
Coordinate the administration of the innovative tourism program/project
Notes: Introduce topic.
Class Activity – General Discussion
Ask general questions:
What activities are associated with the coordination and administration of projects?

## Slide 84: Coordinate the administration of the innovative tourism program/project
Performance Criteria for this Element are:
Allocate tasks and resources
Maintain financial control systems
Monitor program/project progress
Report program/project progress
Maintain program/project records
Manage start-up activities and manage project implementation
Notes: Trainer identifies the Performance Criteria for this Element, as listed on the slide.

## Slide 85: Allocate tasks and resources
Activities associated with allocating tasks and resources
Complying with approved/established plans
Modifying allocations on the basis of extra funds available
Taking action to address changes in the operational and implementation context for the program/project
Communicating actions taken to the appropriate team members and relevant stakeholders
Notes: Discussion
Discuss the activities

## Slide 86: Allocate tasks and resources
Activities associated with allocating tasks and resources
Recording actions taken
Ensuring resource allocations align with established guidelines and accountability protocols
Ensuring transparency of relevant decision making processes and the expenditure of funds
Notes: Discussion
Discuss the activities

## Slide 87: Allocate tasks and resources
Project/program implementation considerations
Compliance requirements
Occupational safety and health (OSH)
Legal liability exposure
Integration with other aspects of the business
Timing issues
Resources
Changes to policies and procedures
Documentation & record keeping
Impact on organisational culture
Notes: Discussion
How can these considerations impact on the implementation of projects?

## Slide 88: Allocate tasks and resources
Identify predictable consequences of implementing new projects
Disruptions to routine
Problems with timelines
Issues with reporting structure
Extra support required by employees
Notes: Discussion
How can you minimise these points?

## Slide 89: Allocate tasks and resources
Communicating project/program
The nature of the project/program
Purpose of the project/program
Background information resulting in the creation of the project/program
Objectives of the project/program
Overall implementation strategy
Outline of the project/program activities
Timelines for completion
Communication channels
Project expectations
Notes: Discussion
Discuss importance of communicating these points

## Slide 90: Allocate tasks and resources
Communicating project/program responsibilities and tasks
Structure of the project time
Level of responsibility and authority
Start dates of change
Expected completion date
Pre-change activities including attending meetings, reading job descriptions etc
Activities to be performed
Resources required to implement the plan
Notes: Discussion
Discuss importance of communicating these points

## Slide 91: Allocate tasks and resources
Communicating project/program responsibilities and tasks
Work breakdown
Involvement of other staff
Training to be taken
Support mechanisms
Expected standard of performance
Milestones for completion
Budgets to work within
Methods of communication
Making observations
Providing feedback
Notes: Discussion
Discuss importance of communicating these points

## Slide 92: Allocate tasks and resources
Methods to communicate project and roles
The communication of new project or program information may occur in various ways.
What methods can be used?
What are the advantages of these methods?
COMPLETE ACTIVITY 19
Notes: Discussion & Activity
Discuss questions in the slide
Complete Activity 19

## Slide 93: Manage project implementation
Manage project implementation activities
The activities associated with managing project implementation may include:
Refining project plans
Consulting with steering committees and other relevant stakeholders
Initiating and operating identified systems, procedures, processes, practices and policies
Facilitating operational and implementation understanding regarding the program/project
Notes: Discussion
Discuss monitoring activities in the slide

## Slide 94: Manage project implementation
Manage project implementation activities
Ensuring the requirements of all relevant plans are implemented as required or amended on the basis of feedback received and issues arising
Providing leadership and direction to team members
Responding appropriately to established system triggers as operational demands dictate
Notes: Discussion
Discuss monitoring activities in the slide

## Slide 95: Manage project implementation
Manage project implementation activities
Soliciting input and feedback from team members and relevant stakeholders
Resolving disputes and disagreements relating to program/project implementation
Negotiating program/project change proposals throughout the life of the initiative
Apply consulting and reporting mechanisms
Notes: Discussion
Discuss monitoring activities in the slide

## Slide 96: Manage project implementation
Identify support and resources required to support implementation of new project/program strategies
What types of support can be provided to project team members during the implementation of projects and programs?
Task functions
Maintenance functions
COMPLETE ACTIVITY 20
Notes: Discussion & Activity
Discuss question in the slide.
Explain the difference between these two types of functions.
Refer to TM Pages 87-88 for examples
Complete Activity 20

## Slide 97: Maintain financial control systems
Importance of financial management
It is essential that project managers are able to manage the financial aspects of a project or program.
How can you manage the finances of a project or program?
What tools can help you manage finances?
Notes: Discussion
Discuss the questions in the slide.

## Slide 98: Maintain financial control systems
Focus of financial management
Depending on whether the project or program generates revenue or is a 'cost only' exercise, successful financial management can be achieved by making decisions about:
Profitability - generating sales, controlling costs and expenses
Liquidity - managing cash flows and maintaining sufficient cash reserves
Notes: Discussion
How can you manage these aspects?

## Slide 99: Maintain financial control systems
Focus of financial management
Sales, costs and profit
Internal control
Pricing decisions
Cash flow
Performance compared with budget
Stability – short term and long term
Notes: Discussion
How can you manage these aspects?

## Slide 100: Maintain financial control systems
Financial management procedures and processes
Financial management involves the following procedures and processes:
Book-keeping
Reporting
Analysing and interpreting the reports
Notes: Discussion
What activities are involved?

## Slide 101: Maintain financial control systems
Financial control activities
Entering data into established budgets
Approving expenditures
Obtaining necessary quotations for expenses over a designated amount
Verifying purchases, payments and products/services received
Auditing the books
Ensuring budgetary controls and guidelines are being met
Notes: Discussion
What activities are involved?

## Slide 102: Maintain financial control systems
Principles of a good financial control system
Establish preventative procedures
Management supervision is required
Monitor and update systems
Use employee selection and training systems
Establish responsibilities
Prepare written procedures
Maintain adequate records
Notes: Discussion
Discuss the importance of these principles.
What tasks are involved in these principles?

## Slide 103: Maintain financial control systems
Principles of a good financial control system
Meet relevant statutory requirements
Separate record-keeping and control of assets
Limit staff access to assets
Conduct surprise checks
Divide the responsibility for related transactions
Rotating jobs also reduces collusion
Insist on mandatory vacations
Explain the reasons so those carrying out control functions
Notes: Discussion
Discuss the importance of these principles.
What tasks are involved in these principles?

## Slide 104: Maintain financial control systems
Principles of a good financial control system
Use machines and technology
Set standards and evaluate results
Design forms and reports specific to the business
Control mis-use of documents
Have an audit trail
Supervise the system and conduct reviews
Conduct external audits
Notes: Discussion
Discuss the importance of these principles.
What tasks are involved in these principles?

## Slide 105: Maintain financial control systems
Financial monitoring activities
Ensuring compliance with accounting policies and procedures
Ensuring accuracy and completeness in entries and records
Ensuring regular review and up-date of accounting policies and procedures
Ensuring daily records are maintained
Ensuring financial records are maintained
Ensuring the security of all assets and accounting records
Monitoring financing facilities
COMPLETE ACTIVITY 21
Notes: Discussion & Activity
What tasks are involved in these activities?
Complete Activity 21

## Slide 106: Maintain financial control systems
Take remedial action to address financial control problems
What are common types of financial problems in projects or programs?
How can you identify them?
How can you control / resolve the financial problems?
Notes: Discussion
Discuss the questions in the slide

## Slide 107: Monitor program/project progress
Importance of monitoring progress
The key to monitoring the progress of project or program strategies is to be proactive.
What is monitoring?
Why is monitoring important?
How can you monitor?
What would you like to monitor?
Notes: Discussion
Discuss the questions in the slide.

## Slide 108: Monitor program/project progress
Areas of project or program to monitor
These operations can include:
Achievement of project objectives
Relevance of original objectives against changing industry and customer needs and trends
Feedback from stakeholders
The procedures or systems
The workflow
Whether or not there are gaps or overlaps in activities or resources used
Notes: Discussion
How can you monitor each of these areas?

## Slide 109: Monitor program/project progress
Areas of project or program to monitor
The workload of team members
The time it takes to undertake activities
Completion of individual timelines
Costs associated with project or program
Involvement from stakeholders
Impact on environment or local community
Level of stakeholder satisfaction with the project or program initiatives provided
Notes: Discussion
How can you monitor each of these areas?

## Slide 110: Monitor program/project progress
Steps of monitoring project /program activities
Work out what needs to be evaluated
Select monitoring methods
Compare what is happening with what should be happening
Take appropriate action
Notes: Discussion
Discuss these steps
What activities are associated with each of these steps?

## Slide 111: Monitor program/project progress
Monitoring methods
What are examples of monitoring methods?
Refer to TM Pages 98-99
COMPLETE ACTIVITY 22
Notes: Discussion & Activity
Discuss the question in this slide
When would each of these monitoring methods best be used?
Complete Activity 22

## Slide 112: Monitor program/project progress
Monitoring project team member performance
Whilst it is important to monitor the project itself, it is still important to monitor the performance of individual team members.
What activities are associated with monitoring team member performance?
What areas of performance would you like to monitor?
Notes: Discussion
Discuss the question in this slide
Refer to TM Page 101

## Slide 113: Monitor program/project progress
Obtain feedback from key stakeholders
Why is this important?
What are the objectives when collecting and reviewing stakeholder feedback?
What information would you like to get from stakeholders?
Notes: Discussion
Discuss the questions in this slide
Refer to TM Page 102

## Slide 114: Monitor program/project progress
Identify types of problems requiring corrective actions
The types of problems that may arise in project implementation but common problems may relate to:
Product or service failures
Long delays
Escalating costs
Inability to achieve objectives
Government interference
Competitor interference
Inaccurate or conflicting information provided to stakeholders
Notes: Discussion
What causes these problems?
How can they be overcome?

## Slide 115: Monitor program/project progress
Identify types of problems requiring corrective actions
Lack of resources required to implement projects
Resource constraints
Conflicts in priorities
Lack of information
Supplier delays
Differences in opinion
Interpersonal conflict
Notes: Discussion
What causes these problems?
How can they be overcome?

## Slide 116: Monitor program/project progress
Identify types of problems requiring corrective actions
Hazardous events
Time constraints
Electricity shortages
Bad weather
Shortfalls in expected outcomes
Poor personnel performance
Notes: Discussion
What causes these problems?
How can they be overcome?

## Slide 117: Corrective action
Types of corrective actions
Quite simply, types of corrective actions taken to improve service operations may include:
Improvements in the design of products or services
Reviewing the allocation of resources for service operations
Tweaking standard operating procedures to improve efficiency
Notes: Questions
What are examples of each type of action?

## Slide 118: Initiate corrective action
Take appropriate corrective action
This involves making the necessary adjustments to improve the level of service, productivity or customer satisfaction
Depending on what is being monitored, involving staff in all or some stages of the monitoring process is likely to achieve better results
Notes: Class Activity – Questions
What are some examples of when operations have changed to improve the offering for customers?

## Slide 119: Initiate corrective action
Short and long term corrective action
Corrective actions taken within an operation workplace context can be seen as either:
Short term corrective action
Long term corrective action
Notes: Class Activity – Questions
What is the difference between short term and long term action?
Why are these used?

## Slide 120: Taking corrective action
Short term corrective action
It is sometimes necessary to take short term action to solve a problem until it can be looked at more closely and the problem dealt with more thoroughly.
Notes: Class Activity – Questions
Why is this important to do?

## Slide 121: Short term corrective action
Reasons for short-term action
Isn’t time to stop and analyse the problem more carefully and in more detail
To provide the necessary or expected services to the customer
To meet OSH requirements
To deal with a complaint
To get staff working together again
To give you time to analyse and work through the problem at a later date
Notes: Class Activity – Questions
What are examples of problems that require short term solutions?

## Slide 122: Short term corrective action
Considerations for short-term action
Make a definite time to look at it more thoroughly later on
Decide who to involve in further problem solving
Inform staff and management it is a short term solution
Cost the implications of tackling the problem this way
Notes: Class Activity – Discussion
Discuss points.

## Slide 123: Long term corrective action
Management changes
New management
Change in orientation to service
Setting of some new directions in relation to several other factors
New management focus
Notes: Class Activity – Questions
Why can a change of management greatly change the direction of a business?
In what ways can the business change?

## Slide 124: Long term corrective action
Organisational re-structures
Change of personnel structure
Elimination of positions
New job roles
Changes in job roles
New knowledge or skills
Notes: Class Activity – Questions
If a position changes, as a manager what must you do to ensure this happens effectively and smoothly?

## Slide 125: Long term corrective action
Introduction of new equipment
New equipment means:
Possible interruptions to operations for installation
Training for staff
Requires that staff can explain the new equipment to customers
Changes in job roles
Changes in procedures
Changes to workflow
Notes: Class Activity – Questions
Think about a time when new equipment was introduced in a workplace. How did it interrupt operations and the role of staff?
What can a manager do to ensure new equipment is introduced with minimal disruption to staff and operations?

## Slide 126: Long term corrective action
Recruitment practices
Need to establish comprehensive job descriptions and job specifications
Seeking of new knowledge and skills
Change advertising strategy
Revised interviewing and selection process
Revised selection criteria
COMPLETE ACTIVITY 23
Notes: Class Activity – Discussion & Activity
Discuss the points in this slide and their impacts on the recruitment process
Complete Activity 23.

## Slide 127: Report program/project progress
Report progress in a transparent manner
A critical aspect of auditing the success of a project to date is to ensure the identified reports are produced and made available on the basis identified as being necessary for that project
Notes: Questions
Ask general questions:
Why is it important to report progress?
What information should be included in a review?
Why is honesty and transparency essential?

## Slide 128: Report program/project progress
Basic checks to ensure an effective reporting system
The schedules for generation of project reports are established and being complied with
The names of the projects reports required are identified
The personnel who should generate these reports are identified
The people to whom the reports are distributed are identified
The method of distribution of the project reports is identified
The personnel who must analyse the identified project reports are nominated
Appropriate action is being taken to address deficiencies etc as identified from report analysis
Notes: Questions
Explain the importance of these points.

## Slide 129: Report program/project progress
Report schedules
Common schedules are:
Daily
Weekly
Monthly
Quarterly
Annually
Milestone and completion of key project activities
Notes: Questions
Ask general questions:
What information should be reported at each of these times?

## Slide 130: Report program/project progress
Activities associated with reporting project progress
Report program/project progress may include:
Supporting reports with fact-based evidence
Preparing written reports
Providing verbal presentation and explanations
Organising meetings with relevant stakeholders
Notes: Questions
Ask general questions:
What other activities can you conduct?

## Slide 131: Report program/project progress
Methods to sharing progress information
Holding team meetings
Providing hard copy information
Sharing information via the intranet
Disseminating information at staff briefings
COMPLETE ACTIVITY 24
Notes: Class Activity – Questions & Activity
Ask general questions:
What is the purpose of each type of presentation method?
Complete Activity 28

## Slide 132
Element 3:
Finalise the innovative tourism program/project
Notes: Introduce topic.
Class Activity – General Discussion
Ask general questions:
What classifies as the ‘end of a project’?
What activities are associated with the finalising of a project/program?

## Slide 133: Finalise the innovative tourism program/project
Performance Criteria for this Element are:
Administer winding up activities for the program/project
Review program/project administration
Evaluate the program/project
Report on program/project administration and results
Notes: Trainer identifies the Performance Criteria for this Element, as listed on the slide.

## Slide 134: Administer winding up activities
Finalising a program or project
Quite often a tourism project or program is considered a separate entity to the rest of the tourism operations and hence will cease once the initial objectives have been achieved.
What happens when the project comes to a conclusion?
What are the steps involved in finalising and 'winding up' a project?
Notes: Discussion
Discuss the questions in the slide.

## Slide 135: Administer winding up activities
Types of project/program finalisation activities
Inspection of the program/project deliverables
Testing operational capacity of the program/project deliverables
Evaluating the program/project deliverables against set criteria
Obtaining sign off on nominated aspects of the program/project
Collecting feedback from stakeholders
Notes: Discussion
What tasks are associated with each of these finalising project activities?
Refer to TM Pages 113-116

## Slide 136: Administer winding up activities
Types of project/program finalisation activities
Finalising revenues promised to support the program/project
Finalising payments related to program/project expenditure
Re-allocation of project team staff
Finalise accounting documentation
Notes: Discussion
What tasks are associated with each of these finalising project activities?
Refer to TM Pages 113-116

## Slide 137: Administer winding up activities
Types of project/program finalisation activities
Undertaking internal and/or external auditing
Undertaking formal reporting procedures
Promotion of project
Dismantling of project offices
COMPLETE ACTIVITY 25
Notes: Discussion & Activity
What tasks are associated with each of these finalising project activities?
Refer to TM Pages 113-116
Complete Activity 25

## Slide 138: Review program/project administration
Review questions
Are we on track?
Have we achieved what we planned?
Are any variations acceptable, or do they require action?
Were the original objectives realistic and achievable?
Have we improved our strategic planning ability through these actions?
Notes: Discussion
What other questions would be the focus or a project review?

## Slide 139: Review program/project administration
Review objectives
Identify strengths
Identify problems
Help resolve problems
Provide guidance
Notes: Discussion
What other objectives would you have?

## Slide 140: Review program/project administration
Activities associated with reviewing project/program administration
Review program/project administration may include:
Reviewing the documentation that was used
Reviewing the systems and procedures developed
Reviewing the command, control and communication structure
Reviewing the input, contribution, cooperation and collaboration received from joint partners and contracted service providers
Notes: Discussion
What other activities would you undertake?

## Slide 141: Review program/project administration
Timing of project/program reviews
Quarterly reviews
At the end of key activities
Scheduled project milestones
Performance reports
Major events triggering a review
At the conclusion of a project / program
COMPLETE ACTIVITY 26
Notes: Discussion & Activity
What information would you like to gather at each scheduled review period?
Complete Activity 26

## Slide 142: Evaluate the program/project
Importance of evaluation
Once the review of the project or program has taken place, it is important to evaluate the success of the project or program.
How can this be done?
What is the focus of evaluation?
Notes: Discussion
Discuss the questions in the slide.

## Slide 143: Evaluate the program/project
Difference between reviewing and evaluating success of project / program
In the previous section we looked at the process of 'reviewing' a project or program, whilst in this section we are focusing on 'evaluating' a project or program.
What is the difference between these two activities?
What is the focus of each of these activities?
COMPLETE ACTIVITY 27
Notes: Discussion & Activity
Discuss the questions in the slide.
Complete Activity 27

## Slide 144: Evaluate the program/project
Aims of evaluating success of project / program
Aims of evaluating success of a project or program includes:
Identify the actual progress against original project objectives
Identify the overall success of the project or program
Identifying areas which are being done well and rewarding accordingly
Notes: Discussion
Discuss these aims.

## Slide 145: Evaluate the program/project
Aims of evaluating success of project / program
Identifying where areas where the project or future projects can be improved through
Identify the need for the project to continue, it is current or varied form
Identify the impact and value the project or program has provided
Notes: Discussion
Discuss these aims.

## Slide 146: Evaluate the program/project
Evaluation activities
Assessing performance against the attainment of established indicators, including objectives, use of resources, timelines, execution of allocated responsibilities and budgets
Evaluating the outcomes of the program/project
Evaluating the contribution made by sub-systems that supported the development and implementation phases
Notes: Discussion
Discuss these evaluation activities

## Slide 147: Evaluate the program/project
Evaluation activities
Identifying lessons for inclusion in subsequent management and monitoring activities relating to innovative tourism programs/projects
Evaluating the potential for additional/follow-on innovative tourism programs/projects
Seeking opinions from relevant stakeholders
Validating conclusions reached in relation to strategy performance
ACTIVITY 28
Notes: Discussion & Activity
Discuss these evaluation activities
Complete Activity 28.

## Slide 148: Report project/program results
Explaining project performance related information
Explaining if your project strategy and effort work
Identifying the reasons why they work or not work
Significant variations and the factors associated with the changes
Unusual results and determine their causes
Notes: Class Activity – Discussion
General discussion:
Discuss the importance of these points.

## Slide 149: Report project/program results
Explaining performance related information
Strengths and marketing opportunities
Weaknesses and potential areas of improvement
Impact / implications of the results and conclusions on performance
Notes: Class Activity – Discussion
General discussion:
Discuss the importance of these points

## Slide 150: Report project/program results
Present recommendations for variation to project plans
What are possible reasons for recommendations?
What information needs to be included in a recommendation
What are types of recommendations?
Notes: Class Activity – Discussion & Activity
General discussion:
Discuss the questions in the slide.

## Slide 151: Report project/program results
Steps associated with making recommendations
Targeting recommendations to evidence-based outcomes
Reviewing internal and external business environment factors
Revising organisational policies and procedures
Revising goals, objectives and targets
Recommending changes in strategic directions for the organisation
Notes: Class Activity – Discussion
General discussion:
Discuss the importance of these steps.

## Slide 152: Make recommendations
Identify types of recommendations
Leverage on identified strengths
Address identified weaknesses
Identified opportunities and threats
Capitalising on golden opportunities
Introducing, modifying or removing actions
Changing the organisational structure
Enable greater compliance
Address future activity in relation to areas
Notes: Class Activity – Discussion
General discussion:
What are examples under each of these points?
Refer to TM Pages 123-125 for examples.

## Slide 153: Make recommendations
Inclusions in a recommendation
Now that we have identified a wide variety of recommendations that can be made, it is now time to put them into the appropriate format for presentation to appropriate stakeholders.
What information should be included in a recommendation?
Notes: Class Activity – Questions
Discuss question in the slide.